BBBBBB    EEEEEEE   TTTTTTTT    AAAA

BB   BB   EE        T  TT  T   AA  AA

BBBBBB    EEEEE        TT      AAAAAA

BB   BB   EE           TT      AA  AA

BBBBBB    EEEEEEE      TT      AA  AA

TTTTTTTT  EEEEEE  SSSSSSS   TTTTTTTT

T  TT  T  EE      SS        T  TT  T

TT     EEEE    SSSSSSS      TT

TT     EE           SS      TT

TT     EEEEEE  SSSSSSS      TT

PPPPP  RRRRR   OOOO   GGGGG  RRRRR   AAAA    MMM MMM

PP  PP RR  RR OO  OO GG      RR  RR AA  AA  MM  M  MM

PPPPP  RRRRR  OO  OO GG  GGG RRRRR  AAAAAA  MM  M  MM

PP     RR RR  OO  OO GG    G RR RR  AA  AA  MM  M  MM

PP     RR  RR  OOOO   GGGGG  RR  RR AA  AA  MM  M  MM

COPYRIGHT (c) 1992-1994 , MyLife Software

- all rights reserved.

________

____|__     |               (R)

--|       |    |-------------------

|   ----|--  |  Association of

|  |       |_|  Shareware

|__|   o   |    Professionals

-----|   |   |---------------------

|___|___|    MEMBER

Beta Test Program

Table of Contents

Introduction.......................................... 1

What's in the package................................. 2

Manual........................................... 3

Ideas............................................ 3

Files............................................ 3

System requirments............................... 3

Quick Start........................................... 3

What's a beta test program............................ 5

Design phase..................................... 6

Alpha testing.................................... 6

Beta testing..................................... 6

What beta testing is not......................... 7

Why is a beta test program important.................. 7

Less bugs........................................ 7

Quicker application turnaround................... 8

How will a beta test program help me.................. 8

Less bugs........................................ 8

More sets of eyes................................ 8

Developing a beta program............................. 9

Items needed..................................... 9

Soliciting beta testers......................... 10

What to give to testers......................... 10

Customizing..................................... 10

Making a beta program work........................... 11

Number of beta testers.......................... 11

Different pieces................................ 11

Share the effort................................ 12

Methods of implementation............................ 12

Same testers.................................... 12

Different testers............................... 12

Specific testers................................ 13

What's in it for the beta tester..................... 13

What is BETARPT.EXE.................................. 14

Command line options............................ 14

System requirements............................. 16

Why use BETARPT.EXE.................................. 16

How will BETARPT.EXE help me......................... 18

Summary.............................................. 17

Trademarks........................................... 17

INTRODUCTION

Before we get started let me introduce myself. My name is

John Michael Sanders. I write custom business software and

shareware. I began my humble little business originally

called, Energy Software, in 1989. I later dissolved that

business and began MyLife software to better reflect the

efforts I was putting forth in the business. I had hopes and

dreams of being another Bill Gates. Well I must admit it

hasn't turned out that way, but I haven't given up either.

I started my business by writing small utility programs. My

first major application was a program that computed monetary

savings using various energy saving appliances and devices

as apposed to conventional products. It was a good program,

no sales, the company I wrote it for folded shortly there

after.

Several major projects later, I was faced with designing a

30,000 line database application that would access 21,000

files spread over 12 drives in 600 subdirectories in a

network environment. Some application huh!

Well, in 1991 the thought finally occurred to me how do I

possible test, to the fullest extent possible the

applications I have written. Therefore I wrote BETARPT. The

use of BETARPT and an effective beta testing program reduced

the time I could deliver an application to a client, or

shareware market drastically.

The quicker I could turnaround a software application that

worked and was nearly bug free the more time I had to write

other applications. The idea worked and I'm inching closer

and closer to achieving financial independence. Look out,

Bill.

The following pages are intended to provide you, the

software developer, the same flexibility I have gained. I

use something the big guys; IBM, MicroSoft, Borland and

others have been using all along, a beta test program.

I will assume that you are not new to the computer industry

and have some experience with computers and a general

business sense about you. In addition, I hope you are

generally knowledgable about computer bulletin boards, If

not you'll have to get smart before proceeding.

The big guys have known all along that they cannot detect

all the possible bugs hidden within the applications they

have written. Even with a good beta test program bugs in

1

software do get released by major companies, some are;

MicroSoft-QuickBASIC v4.0, Central Point Software-PC Tools,

v7.0, Ashton Tate-dBase v4.0 just to name a few.

I won't focus on how to design your applications, market

them, or dream up new ideas for you. The sole focus is to

establish a method of allowing someone else, beta testers,

to detect potential bugs in your software. I have also

provided the basic tools for you to do this task. Two very

fine Shareware publications that will give you much useful

information on how to develop and market your Shareware

applications are;

a. The $hareware Marketing $ystem

Seattle Scientific Photography

Attn.: Jim Hood

P.O. Box 1506

Mercer Island, WA  98040

(206) 236-0470

b. The Shareware Book

Compass/New England

Attn.: Bob Schenot

P.O.Box 117

Portsmouth, NH  03802-0117

(603) 431-8030

These two applications would sure have made my life easier

as a Shareware author if I knew they were available when I

got started.

A final free plug. I would suggest a considering a

membership with the Association of Shareware Professionals.

This association is dedicated to the growth of the shareware

idea. The membership dues represent an investment, but; I

believe the benefits far outweigh the cost.

WHAT'S IN THE PACKAGE?

The beta test package contains all the essential

information needed to develop a successful beta test program

within your organization. It is not designed to be totally

inclusive. The reason behind this is each shareware

developer operates differently. The scope of this

application allows you the flexibility of building on a

solid platform of proven performance.

2

I really encourage you to read, evaluate, and see if such

an in-depth program will work for you. If you feel that your

business is destined to grow slightly, or take off like

wildfire and you use the ideas of this package then please

register this application.

Manual

When we have received your registration fee we will

immediately send you the registered beta test packet. The

registered packet includes; a printed manual that is easy to

read. The manual has been designed exclusively for the

registered version.

Ideas

Included are ideas for the development of a somewhat

aggressive beta test program. This program is the basic

platform for you to modify to your special needs. The

framework is there, and so is the ability to be successful.

Files

See the file named 'PACKING.LST' for all files included in

the Beta Test Program application.

With registration you will be notified of product upgrades.

This is important because the ever changing software market

demands that you as a developer remain current to stay

competitive.

Included in the Beta Test Program is a file called

NONDIS.DOC. This file is a nondisclosure statement to be

signed by you and the prospective beta tester. It is

designed to protect you from a tester using your ideas and

immediately developing a similar application. The

nondisclosure statement is generic and should be reviewed by

an attorney in your state to compensate for individual state

laws.

QUICK START

The quick start section provides a quick overview on how to

get the Beta Test Program up and running quickly. The quick

start is presented in a step by step process so follow

along.

3

a. Make a working copy of The Beta Test Program.

b. Place the original disk in a safe place.

c. Install The Beta Test Program on your harddrive.

d. Use the command line option '\SETCOMPANY' to place

your software businesses name in the BETARPT.EXE

program.

e. Use the command line option '\SETCOLOR' to make any

color changes in the BETARPT.EXE program.

f. Use the command line option '\SETDEVELOPER' to

include any developer specific items you desire

captured. Modify the BETARPT.HLP file to include a

quick help screen for users. Developer help screens

correspond to the help windows ^DEV1 thru ^DEV20.

g. Modify the file README.DOC to include any changes

to suit your tastes. At a minimum get the phone

numbers and reporting procedures correct.

h. Include the files; BETARPT.EXE, BETARPT.HLP, and

README.DOC in a separate directory for beta tester

use. These files must be given to the Beta Tester for

knowledge on how to report bugs and use the

BETARPT.EXE program.

i. Establish some method of collecting bug reports

from your beta testers.

j. Establish some method of distributing your beta

applications and the BETARPT.EXE program.

k. Modify the appropriate changes to the files:

APPLICAT.DOC and NONDIS.DOC.

l. Widely distribute the file, APPLICAT.DOC, to

solicit beta testers.

m. Once beta testers are selected have them fill out

and return the NONDIS.DOC to you. Make a copy of the

form and mail a copy back to them.

n. Distribute the beta application and the three beta

test files mentioned in 'h' above.

o. Complete and mail in the Beta Test Program

registration form with appropriate payment.

4

It's that simply! NOT... Seriously, the setup of a good

beta test program is time intensive. The above items clearly

are not as cut and dry as I have presented but they will

give you a good idea of what needs to be done.

WHAT'S A BETA TEST PROGRAM?

A beta test program is a program designed to remove

possible bugs from software prior to release to the public.

This also includes finding and correcting discrepancies in

the software's user manual or on-line documentation.

In short as a developer you go through at least 10 phases

in bringing your application from an idea to end product.

Those phases, or stages, are;

a. Idea

b. Flow chart

c. Rough working model

d. Refinement of rough model

e. Draft working model

f. Refinement of draft model

g. Near final working model

h. Refinement of near final model

i. Marketing of software application

j. Release of software application

You may not do all of them or not even in the order listed

above. I haven't flow charted since college! The point is a

serious application isn't developed over night.

The above phases are broken into four distinct groups, they

are;

a. Design phase

1. Idea

2. Flow chart

b. Alpha Test

1. Rough working model

2. Refinement of rough model

5

c. Beta Test

1. Draft working model

2. Refinement of draft model

3. Near final working model

4. Refinement of near final model

d. Marketing and Release

1. General marketing efforts.

2. Release of software application

Design phase

The design phase is the period that you use too mentally or

on paper develop your application. It includes, but not

limited; user interface, file I/O structures, user base of

the software, and file design.

Alpha testing

Alpha testing is designed to make sure that all features of

the product work with other hardware and software that you

have available. All alpha testing should be done in-house by

you or other individuals working directly on the

application. Alpha testing is always done before the product

goes to outside sources. In addition, all major bugs are

resolved. The software documentation and user manual is in a

draft stage. At this point the software should not have left

the development site.

Beta testing

Once the in-house team has used the application

sufficiently to ensure the application doesn't routinely

lockup or blow off the software can be released for beta

testing.

The beta test version of the software may be mailed to beta

testers or it may be made available to beta testers on a

local bulletin board.

In the beta test phase the application is put through the

paces of real world situations.  Beta testers help by using

the software in their day-to-day environments. The beta

testers provide more variety of testing to catch cosmetic

flaws, compatibility problems, and other peculiarities about

the software than in-house testing could possibly detect.

Beta testers use the software and report anything that is

not described by the manual, or seems to function

improperly.

6

During this phase the beta tester is expected to report

problems to you, you attempt to duplicate the problem and

promptly correct the fault. Once several bugs have been

detected by testers and fixed by the programmer(s) a beta

test maintenance release should be issued to beta testers.

Once a maintenance release is issued the beta testers

should try to duplicate the errors they reported earlier to

see if they were corrected in the maintenance release.

What beta testing is not

Beta testing should not be a phase for redesigning the

software. The primary purpose of beta testing is to find

problems the way the program currently stands. As with most

software, there may be features that the beta tester will

dislike. As a developer and marketer it is wise to listen to

potential customer comments, however; software redesign

should not occur. At this point the your software has gone

through some very timely processes and redesign would be to

time consuming.  Beta tester comments can always be added in

future software releases.

WHY IS A BETA TEST PROGRAM IMPORTANT

A beta testing program is important for two reasons; first

it allows the developer to detect bugs early and it provides

quicker turnaround of the application.

Less bugs

The primary reason for a beta test program is that bugs are

detected before the software is released to the public. If

you have not sufficiently tested your software and released

your program potential customers will be finding the bugs

and move on to a competitors product without the bugs.

In starting my fledgling software business, MyLife

Software, I had a problem in effectively beta testing my

software. First I tried to beta test my applications. If

they were small I could do it just fine. Yet; larger

applications cannot be tested correctly by just one person.

I could not find all possible bugs that existed. Only

through a well managed program can software bugs be removed,

identified and fixed.

7

Quicker application turnaround

By using the beta tester to detect your bugs this provides

a greater opportunity for you to turn your applications

around quicker. As an example; consider 12 testers working

one hour a day on your application. This is 12 man hours. If

you had to test and debug your own software that is a day

and a half down the tube.

After one week of using a dedicated group of beta testers

you will be able to detect more bugs than if you worked on

an application yourself for a whole month. If only one

individual debugs an application it defeats the purpose for

testing. One user only uses the application a certain way.

It would be very difficult for a single tester to alter

their style of use.

HOW WILL A BETA TEST PROGRAM HELP ME?

Most shareware developers write software in hopes of making

additional income. It is this driving force that should make

you want to have a good beta test program. The cost of

maintaining a beta test program is minimal in comparison to

potential revenue lost.

Less bugs

By making use of an effective beta test program you can

reduce the likelihood your target customer base will detect

any bugs. Nothing will cause the loss of sales quicker than

a nonfunctional or malfunctioning software application. I

speak from experience on this matter.

More sets of eyes

Prior to release it is best to have as many eyes looking at

an application as possible. Those eyes can detect subtle

differences in user interfaces, help screens, or other

inconsistencies. I can't stress enough the importance of

this area. Even a non-computer user looking at the various

screens in an application may be able to provide very good

advise. You would be surprised that even a child can provide

useful input.

8

DEVELOPING A BETA PROGRAM

As in anything, developing a beta test program is more

difficult than maintaining it. Some thought is required for

development of a beta test program. Some large commercial

software companies offer 800 numbers that access a dedicated

beta test bulletin board and Federal Express all beta

releases. Others will use a message base on CompuServe.

Unless you are very wealthy I do not recommend this. An

effective program can be set up with a minimal investment of

money.

Items needed

Several things are required to make reporting procedures

easier for your testers and distribution of beta test

releases easier for you. The absolute minimum items are;

a. A database program to maintain all valid beta

testers.

b. A bulletin board, or access to, to receive bug

reports and distribute updated beta releases.

c. On the bulletin board a message base is needed. In

addition, a special user ID for each product tested is

required to collect dedicated bug reports for review

by you.

Ensure that when the bulletin board is set up that you have

a weekly bulletin that is available to beta testers that

provides them the status of the test. This is important

because it helps in maintaining the interest of the testers.

The above items are essential to get a beta test program

off the ground. The database is required to maintain

information about a potential tester likes and dislikes

about different software applications. It would make no

sense to send a beta tester a graphics application you have

developed if they do not use graphics applications. You will

find it is much more beneficial to select testers that have

an interest in the application you are asking them to test.

Your own bulletin board is a whole lot easier to maintain

bug reports and distribute beta releases than using one

belonging to someone else. However; if you cannot afford it

here's a recommendation. Select a bulletin board in your

area and ask the SYStems OPerator (Sysop) if you may use

their board to run your beta test program from. Most will be

more than willing to help.

9

Soliciting Beta Testers

I would recommend several methods to gather a sufficient

number of beta testers. One method is to place a message on

several BBS's in your area requesting the need for beta

testers. Another place is Computer User's Groups. This group

may also be able to provide you with the name of additional

people who would really enjoy testing your application.

What to give to testers

When you have accepted an individual to become a beta

tester the following files should be provided to the beta

tester from the Beta Test package;

BETARPT.EXE  - Main report generator

BETARPT.HLP  - Beta report help

README.DOC   - Instructions for using BETARPT

These are the minimum files that should be provided. You

may decide to include additional files. This is your choice.

Customizing

The BETARPT.HLP and README.DOC files are in ASCII format.

This was done intentionally to allow you, the developer, to

customize the format as desired. I encourage you to do so.

Altering the files will insert your companies favor and

attitude.

A note on the help screens. Each help screen is delimited

by a ^ sign. If you look at the help file you will notice

the carrot(^). Do not remove the ^ or the capitalized

letters that follow it. Do not start a line with the ^ sign

as the BETARPT program will interpret this as a new help

topic. Each help screen is limited to 125 lines. I feel that

you should be able to say what is required within this

limit.

The README.DOC file will have to be minimally edited. If

you do not a FAX then you'll need to remove the references

to the FAX number. Also, you must insert your company name,

address, and phone number. If there are any special

procedures that you'll use on a regular basis this is the

file to put them in. Think this out and be sure you say it

clearly or you will get calls from your beta testers.

10

MAKING A BETA PROGRAM WORK

It takes work to maintain and operate an effective beta

test program as I addressed earlier. If you are the chief

cook and bottlewasher of your operation then set aside time

solely to work with your beta test program.

I can't tell you what is an appropriate amount of time, but

the bigger the application the more time you should spent in

the maintenance of bug reports and answering beta tester

messages.

Number of beta testers

This is a difficult topic to cover. The difficulty lies in

the selecting of beta testers. For some of you 10 to 15 good

beta tester should be sufficient. For others you might have

to select 40 or more testers to test effectively your

application. An absolute minimum of 10 beta testers should

be used to evaluate accurately your application.

I firmly believe more is better in the beta test arena. My

bias comes because no two users ever use an application the

same way. It only then seems logical more potential

application flaws can be captured by more testers. I should

add that this belief has not left me disappointed.

Different pieces

When I have specific custom applications tested I tend to

break the major application into smaller pieces. An example

is if I were working on a large database application I might

send the report program to one set of testers and the screen

generator to another set and so on. I do this is done for

three reasons;

a. Many times the application has a very specific

business function. The time it would take to get a

beta tester fully knowledgable about the application

may exceed the test period.

b. The other big reason is I write a lot of

proprietary software and I never allow a tester to

have the whole application. It is not to say that I

don't trust the select group of testers that help me,

I just never want to test or tempt them.

c. Many of my business applications are very large and

would exceed the capacity of the average testers

harddrive.

11

Spliting an application into pieces requires extra work

you. It may include you creating special script files to be

used. A script file is a dummy file that contains only the

essential information to run the selected application. In

the above example of the report generator you may develop a

test database to give to the tester.

The script files provided to the tester should be large

enough to cover every aspect of the portion they are asked

to test. If you fail to include an important section in your

script file that portion will obviously not be tested.

Share the effort

Sometimes I like to share the effort. This means I ask a

group of testers to focus on a certain aspect of an

application. I personally dislike writing mouse interfaces.

In knowing my dislikes, I ask a group to check out every

screen in which a mouse appears or should appear. I may ask

any group to test only user interface and yet another to

test the help system. You could break your section into as

narrow or wide section as you desire.

METHODS OF IMPLEMENTATION

Once you have got a BBS set up, a database on-line and are

ready to go here's the next step. I would recommend that you

ask local SYSOPs and users groups to pass around the files

APPLICAT.DOC and NONDIS.DOC. These files contain the

application that a prospective beta tester should fill out

and the nondisclosure statement.

Same testers

If a beta tester is helping you then by all means continue

to use this tester. After a while these beta testers will

become even quicker in submitting bug reports and prove to

be a valuable asset. Sometimes, in exploring the flip side,

you may have a tester with a very specific interest and can

exploit the testers interest on the one application during

each upgrade.

Different testers

You should constantly be seeking new beta testers. It is

always better to have to many than not enough as I wrote

earlier. Bringing in new testers in the middle of a beta

test window should not occur. If you are a one person

operation you'll most likely be to busy dealing with your

present bunch of testers to bring new ones on board.

12

Only between beta test windows should you review beta test

applications and provide them access to the BBS or send them

an acceptance letter.

Specific testers

Using the same testers repeatedly I have found not to be a

wise idea. You must constantly bring new blood into your

beta test program. The reason is beta testers learn your

style and idiosyncracies. I'm not saying flush out all

testers after every application test. Continually attempt to

acquire new testers all the time.

WHAT'S IN IT FOR THE BETA TESTER?

Generally a person gets involved in beta testing

applications because they have an interest in that

particular type of application. They get to use the software

before it is available to anyone else and can assist you in

making it the best possible.

Beta testers don't get paid for there services. They work

for the love of using new applications. If fact, some

testers even pay for the privilege of testing new software.

During the beta test phase of OS/2 v2.0 selected persons

paid $60.00 for the beta test disks and manuals. Hard to

believe, isn't it!

Beta testers play with your application several hours a

week and get to deal with the frustration of it not

performing as expected, writing you reports, and gaining the

satisfaction of their efforts being corrected in the final

release.

One benefit beta testers generally receive, is a registered

copy of the software they have tested so faithfully. This is

an important reward for their efforts. Sometimes it is not

possible to provide them a registered copy of certain

applications. As in the case of custom business software.

However; a beta tester may be able to become a client in

future software endeavors.

Sometimes you as the software developer may offer a

commercial software application as a prize to the beta

tester reporting the most valid bugs. You could also have a

random drawing for free software or hardware for any beta

tester who has submitted a valid bug during the beta testing

window.

If you maintain your own BBS you could set up special

message bases available only to valid beta testers. Another

13

idea might be to raise there access time and file download

limit. If you run a registered pay board you should give

them free access.

As you can see, the privileges are few and the expectations

are high for beta testers. If you treat them well they will

work hard for you and be a cornerstone of your business

operation.

WHAT IS BETARPT.EXE?

BETARPT.EXE is a beta report generator used for creating

bug reports. The program is designed to be used by your beta

testers. The reports are to be used by you the software

developer. This file, BETARPT.EXE, when used by the beta

tester will generate a bug report that will allow you to

isolate and fix a bug not detected during the alpha test

phase.

The BETARPT program is specifically tailored for developing

bug reports. Its only function is to do that, and it does it

well. Yes, I have debugged it!  I've used this program in

one form or another for over two years and it provides the

optimum information required for removing annoying bugs and

application flaws.

Before you complete any of the below operations it is

recommended that you create a working copy of The Beta Test

Program diskette. Use the DOS COPY command for this.

The disk you just created will become your distribution

diskette. Remember to distribute the modified diskette.

Command line options

Command line options allow you to customize the BETARPT.EXE

program to fit your needs and color preferences. Three

command line options are offered.

a. The Beta Test Program offers support to change

colors suitable for your application. This is done by

using the command line option \SETCOLOR.

EXAMPLE :   C:\> BETARPT \SETCOLOR

A menu will appear allowing you to select the

specific items you desire to change. Changing a

color is as simple as selecting the highlited

letter. After all colors changes are made select

the Quit option. You will then be prompted to

save the new colors.

14

b. In order to allow the BETARPT.EXE programs to be

customized with your business name do the following;

1. load BETARPT with the command line

\SETCOMPANY.

EXAMPLE A:\> BETARPT \SETCOMPANY

2. At this point enter your company name and

press ENTER.

3. Next, place your street address and press

ENTER.

4. Enter your City, State, and Zip.

5. Finally, enter your Technical support phone

number and press ENTER.

6. If the information is correct press 'Y'.

7. If you desire to save the information you have

just entered then press 'Y' and the data will be saved

to BETARPT.EXE.

Your company information will replace the information

initially displayed on the main menu screen.

c. Not all software authors require the same

information and the Beta Test Program offers a method

for the author to have an additional 20 items of

information captured. In order to capture additional

information start BETARPT.EXE with the command line

'\SETDEVELOPER'. An example is provided below;

EXAMPLE :    A:\>  BETARPT \SETDEVELOPER

Once the program has loaded you are given a scrollable

window with 20 selections. In the initial setup select

any line by using the up and down arrow keys and

pressing ENTER. After this is done you are asked if

you desire to 'E'dit a line or 'Q'uit. Should you to

edit a line the following applies.  The maximum field

length is 40 characters for this particular

instruction. Once you have entered the specific topic

the beta tester will then be able to provide you with

this requested information.

15

Additionally, the BETARPT.HLP file should also be

altered to provide the user with additional

information about the specific item. The help topics

are titled DEV1 - DEV20. The number refers to the

specific item. A maximum of 125 lines by 58 columns

may be used.

Once all additional instructions have been entered in

the above fashion select 'Q'uit instead of 'E'dit. You

will be asked if you desire to SAVE the new

information. Select either 'Y'es or 'N'o.

The beta tester will then be able to use the 'F8' key

to provide you with the additional information.

d. The Beta Test Program offers support to change the

hotkey when using the Beta Report Generator TSR

option. This is done by using the command line option

\SETHOTKEY.

EXAMPLE :   C:\> BETARPT \SETHOTKEY

A menu will appear allowing you to select the

specific hotkey you desire to change. Press the

function key letter that reflects the hotkey you

desire to use. You will be asked if the selection

is correct prior to saving.

System Requirements

The BETARPT.EXE program requires the minimum;

a. Monitor (Color recommended)

b. Single disk drive

c. 1 floppy disk

d. DOS 3.0 or above

e. 8086 processor or above

That is it! The entire program and the help file will fit

on a single 360k floppy disk.

WHY USE BETARPT.EXE?

The need is clear for the use of this application. By

implementing BETARPT.EXE into your software testing and

development process you should be able to achieve new

heights in developing applications. This is no high

16

pressure software sales pitch. By using BETARPT.EXE or even

you writing your own bug report generator, you could

literally save hundreds of hours debugging your own

software.

HOW WILL BETARPT.EXE HELP ME?

The BETARPT.EXE application will directly help you by

standardizing all bug reports submitted by beta testers.

With this standardization in mind it will make your life of

correcting software bugs much, much easier. I can tell you

that having a printed report of a bug is a whole lot easier

to read and understand than a scribbled note submitted by a

friend. Not to mention the reports can be saved to a file

for later recall in developing software updates because I

have provided you with a product recommendation area.

SUMMARY

In summary I have attempted to provide the information and

software used to create a successful beta test program. Once

again, this information is by no means complete. With the

thousands of software companies in existence today each will

operate differently, and so will you. Use this information

as the bedrock for the development of your own program and

you will not be disappointed.

TRADEMARKS

I have used a few product names and software manufacturers

and wish to give them credit were credit is due;

dBase IV is a trademark of Ashton-Tate, Borland

International.

PC Tools is a trademark of Central Point Software.

QuickBASIC is a trademark of Microsoft Corporation.

IBM and OS/2 is a trademark of International Business

Machines Corporation.

17